Operation InVersion at LinkedIn

Six months after its 2011 IPO, LinkedIn launched Operation InVersion to address serious reliability and deployment problems. At the time, LinkedIn’s core site was powered by a monolithic Java application called Leo. New development was handled in separate services, but almost 100 services still relied on Leo, which was deployed once every two weeks. As the company grew (to over 350 million members by the end of 2015) and the number of requests per second increased, the monolith became brittle. Engineers had to scale Leo vertically and often work long nights to recover from outages and push out new code. Josh Clemm remembered that Leo would often go down and was difficult to troubleshoot, so they had to “kill Leo” and break it into smaller pieces.

By the autumn of 2011, the situation was untenable. Kevin Scott, who had just joined LinkedIn as VP of engineering ahead of the IPO, and other leaders halted all feature work for two months to overhaul the site’s core infrastructure.

Scott launched Operation InVersion to inject a cultural manifesto into the engineering organization: no new features would ship until LinkedIn’s computing architecture was re-architected. Management was nervous at first, since the company had just gone public, but engineers were asking for a code freeze to focus only on “non-functional” work.

But the effort was embraced because the problems threatened LinkedIn’s future.

Changes Implemented

The team built a suite of software and tools to enable safer, faster development. Engineers could create new services, automatically test for bugs or interactions with existing features, and deploy directly to the live site.

Breaking up the monolith: LinkedIn split the Leo monolith into multiple functional, stateless services, enabling independent deployment and scaling.

Reliability focus: The initiative focused on stability and developer productivity with an emphasis on deployment tooling, infrastructure and continuous delivery pipelines.

New culture: Scott challenged engineers to think like CEOs – focus on what the company and marketplace needed, not just on building features

Outcomes and Lessons Learned

Operation InVersion produced dramatic results. Once the overhaul is complete, LinkedIn will be able to make major upgrades three times a day, rather than once every two weeks.

The company built a safer system of work, which reduced late-night firefighting and enabled engineers to develop new and innovative features.

The initiative freed up the engineering organization to focus on tooling, deployment, infrastructure and productivity, said Josh Clemm. The company grew from about 150 services in 2010 to more than 750 by 2017.

Ultimately, it brought stability and laid the foundation for the next phase of growth at LinkedIn, after nearly a decade of technical debt paid off.

Key Lessons

Technical debt must be consciously repaid. Ignoring the “20% tax” on technical debt results in systems so brittle that engineering capacity is spent on reliability issues. Localhost LinkedIn’s code freeze shows the value of taking time to fix systemic issues, rather than just continually delivering features.

Stop the line to fix basic problems. Operation InVersion proves that sometimes the right thing to do is to stop working on features and pay down architectural debt. Two months of silence were risky for a newly public company, but it avoided a “near-death” experience.

Decoupled automation and services speed up delivery. By breaking the monolith apart and creating automated testing and deployment pipelines, LinkedIn’s engineers could ship new services quickly and safely. Culture matters. Scott used Operation InVersion to instill a culture in which engineers viewed their jobs through a CEO’s lens, helping the company win rather than write code.

Paying down debt enables innovation. The case demonstrates that eliminating painful technical debt reduces daily burdens and enables teams to focus on delivering new features that delight customers.

Operation InVersion is a great example of the benefits of investing in infrastructure, automation and cultural change to transform an organization. It notes that engineering leaders need to balance feature development with proactive maintenance to sustain agility and growth.